**Traffic Signal Projects Information Sheet**

**Section 45 Contact Information**

State Signal Engineer: Lei Wang 225-935-0111 lei.wang@la.gov

Signal Operations: David Worsham 225-935-0115 david.worsham@la.gov
Tony Tran 225-935-0106 tony.tran@la.gov

Signal Inspections: Sam Coleman 318-936-4950 samuel.coleman@la.gov

Signal Shop: Ronnie Jarreau 225-935-0113 james.jarreau@la.gov
William Smith 225-935-0112 william.smith5@la.gov

**Signal Contractor Responsibilities**

* Ensure ISMA Certified personnel onsite. *(Level 1 Traffic Signal Technician required when working on the project site and Level 2 Traffic Signal Technician when working within traffic signal cabinet)*
* Contractors must provide advanced notice before beginning construction activities (7 days) and Signal turn on (7 days) for Section 45 to schedule Signal Inspectors. POC for all signal inspections is Sam Coleman at 318-936-4950.
* If a magnetometer detection system is used, contractors will submit a Pod Set Up Sheet with serial numbers of assigned detectors completed for each intersection before signal turn on.
* Once work begins signals on the project are the responsibility of the contractor to maintain and repair (if damaged). An emergency contact available 24 hours a day will be provided.
* Provide drawings and equipment submittals to Section 45 for approval prior to beginning work as per Section 736.05 of the 2016 Standards and Specifications. POC is Tony Tran at 225-935-0106.
* All Signal Cabinets and Controllers will be brought to the Section 45 Signal Shop for bench testing to verify proper cabinet construction and controller programming prior to field installation.

Enclosures:
Traffic Signal Construction Inspection Procedure
Statewide Signal Project Equipment Submittal Review Procedure
Valence Pod Detection System Setup Sheet